## Slide 1: Student Analytics Task Force Strategy
Basic Guideline

## Slide 2: Getting Started
Analytics and Reporting can become overwhelming without a strategy plan in place.
Anthology is sharing a guide to help give an overview on creating your own task force.
Use this guide to help get you started, which can be edited, and altered to fit your specific needs

## Slide 3: Analytics/Reporting Task Force
Goals:
KPIs that are Accurate & Actionable
Action Plans with Accountability
Consistent Design/Navigation Standards across the institution
Collaborative Input & Requirements with Institutional Process Experts
Ensure Data Integrity
Single source of the truth
Pervasive Accessibility
Catalyst for Continuous Improvements

## Slide 4: Analytics/Reporting Task Force
Governance:
Leverage Microsoft PowerBI (Business Intelligence) Analytics platform
Data sourced from Anthology Student & Anthology Finance
Select an Analytics Institutional GateKeeper as Facilitator
Process Experts from Academics, Admissions, Finance, and others as needed, on the Task Force
Schedule Bi-weekly meetings
30-day Check Point presentation to University Leadership
Prototype Dashboards made available to Task Force for review
Deployment Methodology (Who, what, where & when)
Facilitator responsible for Publishing approved Dashboards to pre-defined groups for read only easy access based on a release schedule and communication plan

## Slide 5: Analytics/Reporting Task Force
Phase One:
Presentation and Approval of Analytics Task Force by Executive Sponsor
Proposed Members:
  Facilitator/GateKeeper
  Admissions Process Expert
  IR Process Expert
  Enrollment Process Expert
  Finance Process Expert
  Academics Process Expert
Kick – Off Session

## Slide 6: Analytics/Reporting Task Force
Phase One Continued:
Schedule first Bi-weekly meeting
  Determine one basic KPI/Dashboard for each area
  Determine Action Plan for selected KPI/Dashboards
30-day Check Point presentation to University Leadership
Deployment of Task Force approved Dashboards

## Slide 7: Analytics/Reporting Task Force
Phase Two:
Identify potential dashboards beyond Anthology Student and Anthology Finance
30-day Check Point presentation to University Leadership
Deployment of Task Force approved Dashboards

## Slide 8
Admissions
Financial Aid & Student Accounts
Academics
Anthology
Finance
Data Integrity – Design standards – Pervasive Accessibility -Action Plans
KPI/Dashboards Phase 1

## Slide 9
Admissions
Financial Aid & Student Accounts
Academics
Anthology Finance
Advancement
Marketing
Student Affairs
Institutional Research
Operations
Data Integrity – Design standards – Pervasive Accessibility -Action Plans - Accountability
Phase 1
Phase 2
Institutional KPI/Dashboards